| PRR Number | 743SCR | PRR Title | QSE Dispute Extract |
| --- | --- | --- | --- |
| Impact Analysis Date | July 12, 2005 |
| Credit Impacts | YES _______ NO ___ __ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 6 - LL (<$100k) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | The estimated duration to implement this data extract is 4-6 months. A daily extract will be created for accessing dispute data from the data warehouse and placed on the Texas Market Link (TML) via report explorer in a zipped file format. Dispute data will be provided via an initial extract and daily extract updates. Each daily extract update for a QSE will contain disputes that have not been closed to date and those that have a status or resolution change. |
| ERCOT Staffing Impacts (across all areas) | No additional staffing is required. Existing ERCOT resources within the Siebel and EIS teams will complete this work. |
| ERCOT Computer System Impacts | The Siebel database and Data Delivery Module used to deliver data extracts to TML will be impacted. The Siebel impact includes minor administrative changes to support monitoring of extracts to include only daily changes. |
| ERCOT Business Function Impacts | Client Services will communicate the initial availability of the new dispute data extracts to market participants once these extracts have been implemented on TML. |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

None

Comments

There is an existing SIR enhancement project (#10010 - Add attachment indicator flag to Settlement Disputes) addressing dispute data - Item 21 Attachment Submitted (Y/N) - that must be completed before this extract can be fully deployed. ERCOT recommends that this SIR enhancement be combined with this data extract to eliminate any dependency and ensure timely delivery of this solution.