| PRR Number | 567 | PRR Title | Simplified Three-Part Bidding for Ancillary Services (fka Block Bidding of Ancillary Services) |
| --- | --- | --- | --- |
| Impact Analysis Date | July 12, 2005 |
| Credit Impacts | YES _______ NO __X____ If No, skip the next two boxes. |
| Has the Credit Workgroup reviewed the PRR? | YES _______ NO ______ |
| Outcome of Credit Workgroup review |  |
| Cost/Budgetary Impact | 3-M ($1-3 million) |
| Estimated Project Time Requirements* *Unless otherwise indicated, project time requirements begin upon project initiation. | Implementation of this PRR would take 12-18 months. Following is a breakdown of the estimated project timeline: Request for proposals (RFP) process (2-3 months) Application development (6-9 months) Integration testing (3-4 months) Market testing & implementation (1-2 months) The clearing engine development work can be procured through an RFP because it can be developed as a stand-alone application with limited interfaces. |
| ERCOT Staffing Impacts (across all areas) | Minimal staffing impact |
| ERCOT Computer System Impacts | Implementation of this PRR would impact the following system areas: Ancillary Service (A/S) Clearing Engine for three-part bidding Integration of three-part bids and hourly bids for A/S optimization Market Clearing Price for Capacity (MCPC) determination Timeline of market clearing and awards may need to be changed to accommodate change in processing time. Market Operations System (MOS) Data interface with clearing engine Data interface with Lodestar Market Operator Interface (MOI) Market User Interface (MUI) Portal and XML Ability to receive new optional field values Lodestar Development of “make-whole” payment process Enterprise Data Warehouse (EDW) Mirror source system changes Update data extracts and coordinate with market Update MOMS (Public Utility Commission tool) Application interfaces between the above systems |
| ERCOT Business Function Impacts | Minimal business function impact |
| Grid Operations & Practices Impacts | None |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None

Evaluation of Interim Solutions (e.g., manual workarounds)

There is no feasible manual workaround.

Comments

ERCOT expects that QSEs will make changes to their systems to provide the additional three-part bid information. In addition to accepting the new three-part bid information, ERCOT will need to be able to accept data in the current format from QSEs that wish to bid in accordance with the current bidding structure. Maintaining this capability is expected to add complexity to the ERCOT MUI and MOI. The award structure for A/S is assumed to remain the same. This impact analysis does not define the detailed algorithm requirements. ERCOT Staff anticipates fully defining these requirements in conjunction with the selected vendor and the appropriate stakeholder subcommittee.