| ERCOT Retail Client Services |
| --- |
| Event Description: TDTWG – Oncor Offices | Date: 10/30/2007 | Completed by: T. Richter |
| Attendees: Jesse Cline - EC Power (Chair); Debbie McKeever - Oncor; Clay Katskee – ERCOT; Dave Farley - ERCOT; Tracy Richter - ERCOT; James Allen - ERCOT On phone: Kyle Miller – CNP; Christian Brennan - ERCOT |
| Summary of Event: |
| Introductions, Review of Agenda, Antitrust Statement: Jesse Cline Introduction of attendees, Jesse read the antitrust statement and reviewed agenda Update on SCR745 – Clay Katskee The licenses and servers have been obtained. Storage is being allocated. On 11/1 the itest servers will be built and on 11/12 testing will begin. Production implementation scheduled for 12/8. This will complete ERCOT initiatives for this SCR. ERCOT System Instances (Outages and Failures) review - Christian Brennan Christian apologized for not having the ERCOT IT Incident Market Notice Summary Report ready for this meeting. He will send it out for everyone to review and if anyone has questions, Jesse will schedule a conference call to discuss. Status of AIX conversion after Outage of 10/20 – 10/22 – Christian Brennan Christian provided update on the AIX conversion. The Settlements and Billing database was migrated successfully. Currently working through some database related issues. The MIR database is being moved this Saturday, 11/3. In January or February 2008, the main archive database will be moved. Christian will update the group with the exact date when decided. Review Certificate Polices and Certification Practice Statement – Christian Brennan Christian presented draft information related to Digital Certificate Management. Document can be found under Key Documents for this meeting. Christian explained that this document was created at the suggestion of VeriSign. Asking TDTWG to provide review and provide feedback. The group reviewed and found that some of the same information currently resides in other documents (ERCOT.com Security Page, Section 16 of the Protocols, the GPG/PGP User Guide, and section 3 of the TDTWG NAESB EDM v 1.6 Implementation Guide). Christian will take back to his team working on this project and see where the information needs to reside so that it’s not duplicated in multiple documents. A list with examples of duplication was sent to Christian. Debbie volunteered to assist if a workshop was arranged for further development of this document. Test scripts were discussed and it was stated that TDTWG should review the connectivity test scripts. We could possibly review at the next meeting and provide Gene feedback. Jesse will add to agenda of next meeting. Data Transport Failover Issue – Draft Document Review – All It was decided that this agenda topic would not be pursued further as no resolution has been reached. Technical discussions tabled. Discuss future meeting dates – November 28th meeting is on the calendar. December meeting tentatively scheduled for 12/11. Jesse checking with Sheila on meeting room availability. RMS update – Prepared update to RMS. Adjourn |
| Action Items / Next Steps: |
| Christian to email the current ERCOT IT Incident Market Notice Summary Report for all to review. Jesse will schedule a conference call to discuss further if there are any questions. Agenda items for next meeting: Get an update on SCR 748. Review of connectivity test scripts Jesse to get with Sheila to schedule a room for the December meeting. |
| Hot topics or ‘At Risk’ Items: |