| NPRR Number | 320 | NPRR Title | Minimum PTP Option Bid and Settlement |
| --- | --- | --- | --- |
| Impact Analysis Date | April 1, 2011 |
| Cost/Budgetary Impact | System Implementation $95K - $110K Optional - Interim simplified solution $10,000 – $11,000 (6 months) |
| Estimated Project Duration* *Unless otherwise indicated, project time requirements begin upon project initiation. | The interim solution can begin for the next Congestion Revenue Right (CRR) Auction upon ERCOT Board approval. The system implementation will be incorporated into a future scheduled release upon ERCOT Board approval. The target release window is September 2011. |
| ERCOT Staffing Impacts (across all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT computer systems will be impacted by this NPRR: Congestion Revenue Right (CRR) Commercial Systems Integration (CSI) Settlements and Billing (S&B) Enterprise Information System (EIS) |
| ERCOT Business Function Impacts | The following ERCOT business processes will be impacted by this NPRR: CRR Business Process CRR Settlement Invoicing Process |
| Grid Operations & Practices Impacts | No impact to grid operations or practices. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None proposed.

Evaluation of Interim Solutions (e.g., manual workarounds)

A manual process will be used in the interim to charge the fees as specified in Nodal Protocol Section 7.7.2, Disbursement of PTP Option Award Fee. The interim solution will cost an additional $10,000-$11,000 (assuming 6 monthly CRR Auctions and the balance of year CRR Auction)

Feasibility of Implementation

Impact on Resource Availability: Impact on Other Projects: Business and development resource impacts exist across several teams, specifically to Commercial Systems Development. ERCOT may secure contract resources if necessary to implement this NPRR.

Comments

None.