| NPRR Number | 455 | NPRR Title | CRR Shift Factors Report |
| --- | --- | --- | --- |
| Impact Analysis Date | June 22, 2012 |
| Cost / Budgetary Impact | Between $245k and $270k |
| Estimated Project Duration | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. |
|  | Estimated project duration: Between 5 to 7 months |
| ERCOT Staffing Impacts (all areas) | No impacts to ERCOT staffing. |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: |
|  | Congestion Revenue Rights (CRR) Information Systems Master (ISM) Market Information System (MIS) |
| ERCOT Business Function Impacts | ERCOT will update its business functions to implement this NPRR. |
| Grid Operations & Practices Impacts | No impacts to ERCOT Grid operations and practices. |
| Alternatives for a More Efficient Implementation (include explanation of impacts) |
| As a stand-alone project, the CRR Shift Factors Report development is expensive due to the current data architecture in the CRR Clearing Engine. However, ERCOT supports the concept of NPRR455 and believes maintaining it as a future low-priority item on the Project Priority List. This provides ERCOT the flexibility to consider potential gains in implementation efficiencies when bundled with any future CRR upgrade or complimentary NPRR work. ERCOT will use quarterly project reviews to evaluate potential efficiencies and communicate directly to the market (via PRS and the Project Priority List) when the cost for NPRR455 can be significantly reduced. |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Feasibility of Implementation |
| Impact on Resource Availability: None identified Impact on Other Projects: None identified |
| Evaluation of Interim Solutions (e.g., manual workarounds) |
| None offered. |
| Comments |
| None offered. |