DRAFT

Protocol Revision Subcommittee (PRS) Meeting

ERCOT Austin – 7620 Metro Center Drive – Austin, Texas 78744

Thursday, July 19, 2012 – 9:30am

# Attendance

Members:

| Burke, Tom | Brazos Electric Power Cooperative |  |
| --- | --- | --- |
| DeAlmeida, Joe | Occidental Chemical Corporation | Alt. Rep. for T. Payton |
| Durrwachter, Henry | Luminant |  |
| Hauk, Christine | Garland Power and Light | Alt. Rep. for D. Bailey |
| Lee, Jim | Direct Energy |  |
| Lange, Clif | South Texas Electric Cooperative |  |
| Ögelman, Kenan | CPS Energy | Alt. Rep. for D. Detelich |
| Varnell, John | Tenaska Power Services |  |
| Wagner, Marguerite | Edison Mission |  |
| Wittmeyer, Bob | Consumer – Residential |  |

Guests:

| Anklam, Robert | Cargill | Via Teleconference |
| --- | --- | --- |
| Bevill, Jennifer | AEP | Via Teleconference |
| Bevill, Robert | Green Mountain Energy Company | Via Teleconference |
| Blackburn, Don | Luminant | Via Teleconference |
| Brown, Jeff | Shell | Via Teleconference |
| Goff, Eric | Reliant |  |
| Gonzales, Daniel | City of Coleman |  |
| Helton, Bob | GDF Suez Energy Marketing NA |  |
| Jackson, Tom | Austin Energy |  |
| Jones, Randy | Calpine |  |
| Juricek, Michael | Oncor |  |
| Kolodziej, Eddie | Customized Energy Solutions | Via Teleconference |
| Looney, Sherry | Luminant | Via Teleconference |
| McKeever, Debbie | Oncor |  |
| McNamara, Grace | LDH Energy | Via Teleconference |
| Reed, Cyrus | Sierra Club |  |
| Reid, Walter | Wind Coalition |  |
| Sandidge, Clint | Noble Solutions | Via Teleconference |
| Schwarz, Brad | E.ON Climate and Renewables |  |
| Siddiqi, Shams | LCRA | Via Teleconference |
| Soutter, Mark | Invenergy |  |
| Stricklett, Rebecca | LCRA |  |
| Watson, Mark | Platts | Via Teleconference |
| Whittle, Brandon | Stratus Energy |  |

ERCOT Staff:

| Albracht, Brittney |  |  |
| --- | --- | --- |
| Ashbaugh, Jackie |  |  |
| Boren, Ann |  |  |
| Carter, Cathey |  |  |
| Hobbs, Kristi |  |  |
| Maggio, David |  | Via Teleconference |
| Reed, Bobby |  | Via Teleconference |
| Tozer, Matt |  | Via Teleconference |

Unless otherwise indicated, all Market Segments were present for a vote.

2012 PRS Chair Tom Burke called the meeting to order at 9:35 a.m.

Antitrust Admonition

Mr. Burke directed attention to the Antitrust Admonition, which was displayed.  A copy of the Antitrust Guidelines was available for review.

Approval of Minutes (see Key Documents)

June 21, 2012

Consideration of the draft June 21, 2012 PRS meeting minutes was deferred to the August 23, 2012 PRS meeting.

Technical Advisory Committee (TAC) and ERCOT Board Reports

Mr. Burke noted that TAC convened special meetings on June 20 and July 9, 2012; and reviewed the disposition of TAC voting items considered at the July 17, 2012 ERCOT Board meeting.

Urgency Votes

No items were considered for Urgent status.

Project Update and Summary of Project Priority List (PPL) Activity to Date (see Key Documents)

Troy Anderson presented the Business Integration update and noted completion of the execution phase of the ERCOT Mobile Application, upcoming project implementations, and release targets.  Mr. Anderson requested stakeholder input regarding the ERCOT-submitted Nodal Protocol Revision Request (NPRR) 272, Definition and Participation of Quick Start Generation Resources, noting that with the approval of NPRR416, Creation of the RUC Resource Buyback Provision, and NPRR469, Modifications to CCTs, it might be reasonable to defer NPRR272 for two to three months, from a project resource perspective.  Mr. Anderson added that stakeholders would have time to comment before the August 23, 2012 PRS meeting, and that the project could still be initiated in late August 2012 and maintain its current schedule.  Eric Goff offered that he would be comfortable with the delay, as there are a number of issues with the Quick Start interface, and NPRR272 provides only a marginal improvement.

Marguerite Wagner noted that NPRR322, Real-Time PTP Option Modeling, was scheduled for 2012 Release 4, then moved to Release 5; and that there had been discussion of moving it back to Release 4.  Mr. Anderson noted that NPRR322 is now in flight, but was impacted by a number of other items needed for Summer 2012.  Kristi Hobbs added that NPRR347, Single Daily Settlement Invoice and Updates to Credit Calculations, including addition of a Minimum Collateral Exposure Component (formerly “Counter-Party Invoice and Single Daily Settlement Invoice”), impacted NPRR322, and also had a priority of Critical.  Ms. Wagner suggested that an explanation be provided for Release changes for items with the priority of Critical.  Kenan Ögelman noted that the perceived problem NPRR322 was to solve never materialized, and that had stakeholders reviewed rankings, NPRR322 would likely have been reprioritized.  Ms. Wagner agreed that stakeholders might have reprioritized NPRR322 and other revision requests, but that explanations are helpful.  Mr. Goff offered that Market Participants provide a recommendation on rank and priority, and that ERCOT takes the input, but employs its expertise to efficiently execute projects.  Bob Wittmeyer expressed support for better understanding the internal process, but cautioned stakeholders against taking too large a role in managing projects.

Seth Cochran expressed concern for NPRR463, CRR Auction Structure Enhancements, and that a 2013 Release 3 would not be timely for the Spring 2013 Congestion Revenue Right (CRR) Auctions.  Mr. Anderson noted that ERCOT Staff is aware of delivery goals and is planning to initiate the project as soon as possible.

Regarding the Project Spending update, Henry Durrwachter asked if additional funds collected via the ERCOT Administrative Fee, based on MWh, flows to projects.  Mr. Anderson noted that excess or insufficient revenue does not directly impact project funding.  If, however, it is known that there is a surplus, Business Integration is in close contact with the ERCOT executive team, and any authorized additional spending would be reflected in the report.

Ms. Wagner suggested that, as revision requests with Full Time Equivalent (FTE) requirements are approved, that Business Integration keep an ongoing tally as a helpful way for Market Participants to understand impacts relative to current and future staffing demands.  Mr. Anderson noted that the final version of that information, tracked on the last slide of the presentation, will likely indicate the year in which the FTE finally appears in the budget.

PPL Prioritization Review Update (see Key Documents)

Mr. Anderson reported that, based on the June 21, 2012 PRS discussion of PPL prioritization, the impact assessment for NPRR153, Generation Resource Fixed Quantity Block, is likely to be delivered in Q3 2012; that the Wholesale Market Subcommittee (WMS) referred NPRR207, Unit Deselection (formerly “Hour Start Unit Deselection and Half Hour Start Unit RUC Clawback”), to the Qualified Scheduling Entity (QSE) Managers Working Group (QMWG); that NPRR222, Half-Hour Start Unit RUC Clawback (Companion to NPRR207), was struck by NPRR416, Creation of the RUC Resource Buyback Provision (formerly “Removal of the RUC Clawback Charge for Resources Other than RMR Units”); that an NPRR is being developed to strike grey boxes in NPRR241, Aggregate Incremental Liability (AIL) Calculation and Credit Reports Publish Corrections; and that the Reliability and Operations Subcommittee (ROS) referred Nodal Operating Guide Revision Request (NOGRR) 034, Rescind Telemetry Performance Calculation Exclusions, to the Network Data Support Working Group (NDSWG) and an Impact Analysis will likely be developed.  Mr. Anderson noted that a similar review of PPL prioritization will be conducted with PRS quarterly.

Discussion of NPRR219, Resolution of Alignment Items A33, A92, A106, and A150 and NOGRR050, Resolution of Reporting Issues Related to NPRR219

This item was deferred to the August 23, 2012 PRS meeting.

Other Binding Documents (See Key Documents)

Removal of Power System Planning Charter and Processes/Regional Planning Group (RPG) Process and Procedures

Mr. Durrwachter moved to remove the Power System Planning Charter and Processes/Regional Planning Group (RPG) Process and Procedures from the Other Binding Documents list.  Mr. Goff seconded the motion.  The motion carried unanimously.

Review PRS Reports, Impact Analyses, and Prioritization (see Key Documents)

NPRR385, Security Violation Analysis and Reporting and Negative Price Floor

PRS took no action on this item.

NPRR425, Creation of a Wind Resource Group for GREDP and Base Point Deviation Evaluation

Market Participants discussed potential priorities and ranks for NPRR425.

Mr. Wittmeyer moved to endorse and forward the 6/21/12 PRS Report and Impact Analysis for NPRR425 to TAC with a recommended priority of 2013 and a rank of 770.  Mr. Durrwachter seconded the motion.   Walter Reid questioned whether certain portions of NPRR425 could become effective upon ERCOT Board approval.  ERCOT Staff stated that it would review NPRR425 prior to the August TAC meeting to determine which portions, if any, could become effective upon ERCOT Board approval.  The motion carried unanimously.

NPRR464, SASM Procurement Reporting

Mr. Durrwachter asked Mr. Anderson for ERCOT’s input regarding priority and rank for NPRR464.  Mr. Anderson noted that the effort would take approximately three to five months, but the challenge lay in either initiating it in the already-demanding 2012 schedule, or if it would be acceptable to initiate in early 2013 for a March 2013 timeframe.

Mr. Durrwachter moved to endorse and forward the 6/21/12 PRS Report and Impact Analysis for NPRR464 to TAC with a recommended priority of 2013 and a rank of 780.  Mr. Wittmeyer seconded the motion.  Mr. Goff questioned whether the implementation of NPRR464 could be tied to the implementation of NPRR397, Balance of the Day Ancillary Service Market, scheduled for implementation as part of 2012 Release 5.  ERCOT Staff noted that the report required by NPRR464 is generated by a different system than those being modified in connection with NPRR397.  It was noted that implementation of NPRR397 would increase the risks that NPRR464 is designed to mitigate, and that efforts should be made to implement NPRR464 concurrent to or shortly after NPRR397.

Mr. Durrwachter and Mr. Wittmeyer amended the motion to endorse and forward the 6/21/12 PRS Report and Impact Analysis for NPRR464 to TAC with a recommended priority of 2012 and a rank of 780.  The motion carried unanimously.

Mr. Goff opined that it might be worth delaying NPRR397 to 2012 Release 6 in order to implement NPRR464 at the same time.

NPRR466, Asset Depreciation Schedule for Capital Contributions

ERCOT Staff noted that the 7/3/12 ERCOT comments were filed to clarify the timelines and processes associated with NPRR432, Deployment of Resources to Alleviate Anticipated Emergency Conditions; and that if the process is executed after the True-up Settlement, the miscellaneous Invoice will be used.

Mr. Durrwachter moved to endorse and forward the 6/21/12 PRS Report as amended by the 7/3/12 ERCOT comments and Impact Analysis for NPRR466 to TAC.  Mr. Ögelman seconded the motion.  It was noted that with no budgetary impact, NPRR466 does not require a priority or rank.  The motion carried anonymously.

NOGRR093, Synchronization with NPRR365

Mr. Ögelman moved to recommend a priority of 2013 and rank of 750 for NOGRR093 as recommended by ROS in the 7/12/12 ROS Report.  Clif Lange seconded the motion.  The motion carried unanimously.

Review of NPRR Language and System Change Requests (SCRs) (See Key Documents)

NPRR429, HASL Offset Provision

PRS took no action on this item.

NPRR444, Supplemental Reliability Deployments – Urgent

PRS took no action on this item.

NPRR460, WGR Ramp Rate Limitations

ERCOT Staff stated that due to how compliance is determined under paragraph (9) of Section 6.5.7.10, WGR Ramp Rate Limitations, revising the ramp rate limitation to 20 percent effectively removes the ramp rate limitation for Wind-powered Generation Resources (WGRs) and proposed to delete Section 6.5.7.10 entirely.  Market Participants countered that the 20 percent ramp rate limitation would still be effective; that it is anticipated that the Texas Reliability Entity (Texas RE) will require Resource Entities with WGRs to have the necessary controls in place to comply with the limitation; and that the section in question should remain.  Ms. Wager expressed ERCOT Staff’s proposal but noted that language could be eliminated at a later date.

Market Participants also discussed ERCOT Staff’s request to delay implementation until December 2012, noting that NPRR460, on a normal timeline, would be before the ERCOT Board at the November 13, 2012 meeting.

Ms. Wagner moved to recommend approval of NPRR460 as revised by PRS.  Brad Schwarz seconded the motion.  Market Participants discussed that NPRR460 was thoroughly vetted at the Performance Disturbance Compliance Working Group (PDCWG); and that stakeholder control systems are programmed to reflect Nodal Protocols and to be compliant with Texas RE audits.  The motion carried unanimously.

NPRR461, Energy Storage Settlements Consistent With PUCT Project 39917

Market Participants noted that NPRR461 was discussed at the Emerging Technologies Working Group (ETWG); that WMS recommends continued tabling at the request of storage groups; and that ERCOT Staff is working with storage groups to address outstanding questions and develop language.  PRS took no action on this item.

NPRR465, Transmission Planning Analysis to Minimize the Need for RMR Units

PRS took no action on this item.

NPRR467, Balancing Account Resettlement due to DAM Resettlement

ERCOT Staff noted that NPRR467 addresses the dead bus price correction issue, which resulted in ERCOT resettling Congestion Revenue Right Balancing Accounts (CRRBAs); and that ERCOT Staff worked with the Commercial Operations Subcommittee (COPS) and the Communications and Settlements Working Group (CSWG) to develop the language.

Mr. Durrwachter moved to recommend approval of NPRR467 as submitted.  Mr. Goff seconded the motion.  Mr. Cochran noted that the way ERCOT resettled CRRBAs comports with the proposed language.  The motion carried unanimously.

Adjournment

Mr. Burke adjourned the July 19, 2012 PRS meeting at 11:01 a.m.

# Footnotes

# Key Documents referenced in these minutes may be accessed on the ERCOT website at:

http://www.ercot.com/calendar/2012/07/20120719-PRS