February 25, 2013

| Row Identifier | Story Board | Function | Implementation Release | Story Board (In Process, Reviewed Date, Complete) | Priority (In Scope 2012, Post 2012) |
| --- | --- | --- | --- | --- | --- |
|  | Green Button | Green Button for Consumer | Deployed Release 4.1 June 15, 2012 | Approved in 2/28/12 AMIT | Deployed |
|  | HAN Status Reporting | CR029 – Cumulative Report Run in Evening Hours on Request and Intraday Incremental Report Run on Request CR029 – API Ad Hoc Query for Exception Checking HAN Provisioned Devices CR026 HAN APIs to Include Status Information in a Timely Manner (See CR029 when working this one) De-provisioning Reason and Source Reporting BR400 CR031 TDSP HAN Device Status Report CR017 Add Customer Reason for De-Provisioning via GUI and API | Deployed Release 4.1 June 15, 2012 | Approved in 2/28/12 AMIT | Deployed |
|  | SMT On Demand Read GUI | On Request – Meter Readings BR006.002, BR006.010, BR006.011, BR006.012, BR006.013 CR024 – Enhance Number of ODR Requests For More Than 1 Per ESIID Per Day | Release 4.2 Q1 – Q2 2013 | Approved in 5/11/12 PWG | In Scope |
|  | Enhanced Email Format | Initiative to Improve and Enhance SMT Email Communication | Release 4.2 Q1 – Q2 2013 | Approved in 5/11/12 PWG | In Scope |
|  | Ad Hoc Report Generation Data | CR032 – Identification of Generation Data for Ad Hoc API Query | Release 4.2 Q1 – Q2 2013 | Approved in 6/1/12 PWG | In Scope |
|  | Third Party Registration and Account Management | BR308, BR073 | Release 4.3 Q3 – Q4 2013 | Approved in 6/1/12 PWG | In Scope |
|  | Third Party Ad Hoc Energy Data LOA | BR019, BR019.012, BR019.014, BR019.015 | Release 4.3 Q3 – Q4 2013 | Approved in 6/1/12 PWG | In Scope |
|  | Third Party HAN Provisioning | BR019, BR019.012, BR019.014, BR019.015 | Release 4.3 Q3 – Q4 2013 | Approved in 6/1/12 PWG | In Scope |
|  | Third Party HAN De-Provisioning | BR019, BR019.012, BR019.014, BR019.015 | Release 4.3 Q3 – Q4 2013 | Approved in 6/8/12 PWG | In Scope |
|  | HAN Notification and Status Flow support | HAN Support for Third Party Provisioning and De-Provisioning | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | HAN Provisioning and De-Provisioning APIs Modified for Third Party | Third Party API Capability for HAN Provisioning and De-Provisioning | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | Third Party On Going Relationship Agreements | BR019, BR019.008, BR019.010, BR019.012, BR019.014, BR019.015, BR019.016, BR301, BR081.003 ADA Enhancements Simplified Registration Process BR303 BR401 | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | Third Party On Going Relationship Extension Capability | BR019, BR019.012, BR019.014, BR019.015, BR019.016 BR303 BR401 | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | Third Party On Going Ability for Ad Hoc Report Request via API | Third Party API Capability for Consumer Energy Data Report Requests | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | Third Party Ad Hoc Energy Data LOA Ability for Ad Hoc Report Request via API | Third Party API Capability for Consumer Energy Data Report Requests | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | HAN Status Reporting for Third Parties | Third Party Capability for HAN Status Reporting | Release 4.3 Q3 – Q4 2013 | Approved in 6/29/12 PWG | In Scope |
|  | Third Party Final End to End Story Board | CR036 Add the Ability to Report on SMT Accounts That Have More Than 3 Active 3rd Party Energy Data Relationships | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Third Party Final End to End Story Board | CR042 Functionality to View Third Parties Privacy Policy | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Third Party Final End to End Story Board | CR042 Functionality to View Third Parties WebSite Combined into CR042 | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Third Party Final End to End Story Board | CR038 Increase Number of ESIIDs That Can Be Included in and Agreement This was resolved with the new Agreement Process | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Third Party Final End to End Story Board | CR037 Add List of Reasons for Consumer to Reject Third Party Agreements | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Third Party Final End to End Story Board | CR043 Ability for Customer to Block Third Party Agreements Resolved with New Third Party Agreement Process | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Third Party Final End to End Story Board | CR039 Capability for A Consumer to View the Number and Type of Reports Being Run on Their Behalf | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Meter Exchange Email | CR009 Email Sent for HAN Device Meter Exchange | Release 4.4 Q1 – Q2 2013 | Reviewed 7/13/12 PWG Approved in 7/20/12 PWG | In Scope |
|  | Content Management, FAQ, News Flash and Twitter | CR033 – Create a News Flash on SMT CR034 – Modify SMT Architecture to Support Ease of FAQ Editing without Development Resources Also discussed search engine for users for example see Third Party only. Also discussed help document links Twitter Account for SMT Integrated with Information from ERCOT and the PUCT | Release 4.4 Q1 – Q2 2013 | Brainstormed options 2/8/12 AMIT Reviewed 7/13/12 PWG Approved in 7/20/12 PWG | In Scope |
|  | Ability to View and Retrieve by Date Time Stamp Information | Customer Data Mgt – Ability to View and Retrieve Data Time Stamp for Meter Firmware BR048 | Release 4.4 Q1 – Q2 2013 | Reviewed 7/20/12 PWG Approved 7/27/12 PWG | In Scope |
|  | SMT On Demand Read API | On Request – Meter Readings BR006.002, BR006.010 CR024 – Enhance Number of ODR Requests For More Than 1 Per ESIID Per Day | Release 4.4 Q1 – Q2 2013 | Approved in 5/11/12 PWG as GUI Discussed PWG 7/27/12 surrounding potential to Include an API Second Discussion 8/3/12 PWG Agreed That This is a Good Direction and will Add to On Demand Story Story Board | In Scope |
|  | New Security Customer Validations | Additional Security Level Around Customer Validation | Release 4.4 Q1 – Q2 2013 | Reviewed 7/20/12 PWG Second Discussion 7/27/12 PWG Third Discussion 8/3/12 PWG Fourth Discussion 8/10/12 PWG Will move forward with ROR as third validation field and develop story board Fifth Discussion 8/24/12 PWG Review Story Board | In Scope |
|  | HAN Status TDSP De-Provision Reason Code | HAN Enhancement Display a Notice that a TDSP has De-provisioned with a Reason Code BR084 | Release 4.4 Q1 – Q2 2013 | Discussed 8/3/12 PWG Second Discussion 8/10/12 PWG Agreed to Move Forward – Jay Foliano, and Mark Smith, and Esther Kent volunteered to define reason codes. Upon completion of reason code effort a story board will be completed Third Discussion 8/24/12 PWG Review Story Board as long as we have reason codes | In Scope |
|  | Documentation Distribution | CR028 – Documentation Distribution Mechanism for TDSPs and REPs Through SMT | Deployed May 2012 | Completed | In Scope |
|  | Show All Option For Customer to View Their Third Party Agreements | CR-105 Show All for Customer to View Third Party Agreements | HOLD | HOLD Until We Have SMT Accounts That Have More Than 15 3rd Party Agreements | HOLD |
|  | BES | Biggest Energy Saver | HOLD | Agreed on HOLD for now. Green Button is functioning for BES efficiently at this time Discussed 8/10/12 PWG | HOLD |
|  | Enhanced ODR with 192 Intervals | CR025 | HOLD | No Need At This Time Defined so This will Go ON HOLD Reviewed 7/27/12 PWG Second Discussion 8/3/12 PWG Third Discussion 8/10/12 PWG | HOLD |
|  | On Request Poll for Power Status | BR006.015, BR006.003, BR006.014 | HOLD | No Need At This Time Defined so This will Go ON HOLD Reviewed 7/27/12 PWG Second Discussion 8/3/12 PWG Third Discussion 8/10/12 PWG | HOLD |
|  | Federation | Federation BR019.011 | HOLD | Discussed 8/3/12 PWG HOLD Until More Interest or Identified Need Per Decision PWG Meeting 8/3/2012 | HOLD |
|  | Ad Hoc Report Large Volume Requests | CR030 – ROR Requesting Ad Hoc Volume Historical Data | HOLD | Discussed 8/3/12 PWG HOLD Until Increased Volume Per Decision PWG Meeting 8/3/2012 | HOLD |
|  | HAN Device Status On Request | BR006.014, BR006.015, BR006.016, BR006.017, BR006.018, BR006.019, BR006.020 HAN Device Status Notification | HOLD | HOLD Reviewed 7/13/12 PWG These requirements are not supported by current SEP1.0 or HAN devices in the market. Therefore, they are on hold. | HOLD |
|  | HAN Enhanced Message Prioritization On Hold Awaiting Increase Volume No Story Board to be written at this time | BR053 Develop a HAN message prioritization process Task Resolution 125C for Priorities from 2009 BR053.001, BR053.002, BR053.003, BR053.004, BR053.005, BR053.006, BR053.007, BR053.008 | HOLD | HOLD Until Increased Volume Per Decision AMIT Meeting 2/7/2012 | HOLD |
|  | Ability to Stage Processing Order | Ad Hoc Data Query – Ability to Stage Processing Order BR024.011 | HOLD | Approved in 7/20/12 PWG Identified No Need at This Time to Change from Current FIFO Processing Order in SMT | HOLD |
|  | N/A | CR0-102 Ability to Send a Notice To the Customer That An Agreement is Expiring at 30 days etc.. | Canceled | Canceled AMIT 11/28/12 | Canceled |
|  | Ability for Third Party to Re-Provision | CR044 Ability for a Third Party to Attempt a re-provisioning for an Open Valid Agreement If the Initial Provisioning Fails | Canceled | Canceled AMIT 11/28/12 Resolved with new Third Party Agreement Process | Canceled |
|  | Ability to Send Automatic Notifications to Customers on Active Third Party Agreements In Process | CR041 Add the Ability to Send An Automatic Notifications To Customers on Active Third Party Agreements etc. | Release 4.3 Q3 – Q4 2013 | Approved in AMIT11/28/12 | In Scope |
|  | Help Desk Access to SMT In Process | CR035 Ability for Help Desk to Have Access to Customer Accounts, Information etc on SMT | TBD | Approved in 11/28/12 AMIT to Move to Story Board | In Scope |
|  | Ratings and Reviews In Process | Ratings and Reviews for Customers to Self-Regulate Third Parties | TBD | Approved by PUCT to Move to Story Board | In Scope |
|  | ESIID Grouping Capability In Process | CR045 Add ESIID Grouping Capability for Businesses |  | Approved to Move To Story Board in 11/28/12 AMIT | In Process |
|  | Ability To Upload File Of Multiple ESIIDs | CR040 Ability to Upload a File of Multiple ESIIDs Just As You Can for Multiple Meter Numbers for REPs and Third Parties | Researching Need of Change Request or Is This One Already Implemented in Existing SMT Functionality | Reviewed and approved in January 2013 Meeting for 3rd party storyboards | In Scope – This is part of 3rd Party Design |
|  | Ability to Toggle on SMT Between 15 min and Daily Usage | CR046 Provide ability to more easily toggle on SMT usage page between 15 minute interval data and daily usage | AMWG to review | Received CR 2/25/13 | New |
|  | Expand Daily Usage Graph to Display 31 Days of Usage | CR047 Expand Daily Usage Graph to Display 31 Days of Usage | AMWG to review | Received CR 2/25/13 | New |
|  | Mobile Application | CR018 – Smart Phone Presentation / Mobile Application | HOLD | Approved Initial Story Board in 5/18/12 PWG | HOLD |