**High Level Schedule for NPRR 667**

**[as of 1-13-16]**

**Completed so far**

**September 2013: Initial Future Ancillary Services (FAS) Concept Paper posted on public website.**

**November 2013: After a workshop with Stakeholders, a revised concept paper was posted.**

**December 2013 – November 2014: Approximately 25 stakeholder discussions were conducted to continue developing concepts for an NPRR.**

**November 2014: NPRR 667 posted.**

**December 2014: Brattle was selected and began work on Cost-Benefit Analysis (CBA).**

**January 2015: Stakeholder comments were submitted; discussions continued at TAC and stakeholder workshops.**

**November 2015: Brattle presented draft FAS CBA report.**

**December 2015: Brattle FAS CBA final report was posted (12-21-15). ERCOT comments on NPRR 667 were posted (12-22-15).**

**Next steps (some tentative)**

**January 14, 2016: Provide update at PRS meeting.**

**January 25, 2016: Stakeholder comments due on NPRR 667**

**January 28, 2016: Possible discussion at TAC meeting**

**February 1, 2016: NPRR 667 workshop to review stakeholder comments**

**February 11, 2016: PRS meeting; possible vote on NPRR 667**

**February 25, 2016: TAC meeting; possible vote on NPRR 667**

**April 19, 2015: Board of Directors meeting (subsequent meetings June 14 and August 9)**