| NPRR Number | 776 | NPRR Title | Voltage Set Point Communication |
| --- | --- | --- | --- |
| Impact Analysis Date | March 7, 2017 |
| Estimated Cost/Budgetary Impact | Between $70k and $100k Annual Recurring O&M Budget Cost: $120k – $140k (See ERCOT Staffing Impacts). |
| Estimated Time Requirements | The timeline for implementing this Nodal Protocol Revision Request (NPRR) is dependent upon ERCOT Board prioritization and approval. Please see the Project Priority List (PPL) for additional information. Estimated project duration: 6 to 8 months |
| ERCOT Staffing Impacts (across all areas) | There will be ongoing operational impacts across the following ERCOT department totaling 0.5 Full-Time Employees (FTE) to support this NPRR: EMMS Production Support (0.5 FTE) ERCOT has assessed its ability to absorb the ongoing efforts of this NPRR with current staff and concluded the need for one (1) additional FTE: EMMS Production Support - department requires one additional FTE to support the effort which includes ERCOT ICCP Telemetry, EMMS WAN, ICCP Model and ICCP Application / System Support: 8 hours for ICCP model update and savecase preparation times 51 models annually - 408 hours 1.5 hours for ICCP Model Execution times 50 Models annually - 75 Hours 8 hours for ICCP Maintenance and support (including QSE-TSP ICCP Interface, Resource Relationship and Data Management permissions) 51 Models annually - 408 hours 2 hours for ICCP Telemetry Resolution and consulting per week, annually - 110 Hours 2 hours weekly support for EMMS Wan Network support and coordination, annually - 52 Hours 3 hours Monthly, Document and Process Management (RFC, DR for Change Management), annually - 36 hours 3 hours Monthly, SOC, CIP Internal Controls annually - 36 hours |
| ERCOT Computer System Impacts | The following ERCOT systems would be impacted: Energy Management System (EMS) Network Model Management System (NMMS) Wide Area Network (WAN) |
| ERCOT Business Function Impacts | ERCOT will update its business processes to implement this NPRR. |
| Grid Operations & Practices Impacts | ERCOT will update grid operations and practices to implement this NPRR. |

Alternatives for a More Efficient Implementation (include explanation of impacts)

None offered.

Evaluation of Interim Solutions (e.g., manual workarounds)

None offered.

Feasibility of Implementation

Impact on Resource Availability: Not applicable. Impact on Other Projects: Not applicable.

Comments

None.