## Slide 1: Lubbock Retail Integration Task Force – LRITF January 10th, 2023
Chris Rowley Michael Winegeart Sheri Wiegand

## Slide 2: LRITF Meeting 12/6/22
The Task Force continued to discuss four major implementation items that must be resolved prior to LP&L entering competition:
Pro-Forma Retail Access Tariff – PUCT approved the Proposal for Publication at the November 30th Open Meeting in PUCT Project# 54212. Comments were due 1/9/23. Reply comments due 1/23/23.
CSA & Mass Transition Transaction Workflows – ERCOT has submitted NPRR1159 and RMGRR171 to account for TXSET processing options for an MOU/EC entering retail competition. Goal is approval at today’s RMS.
Customer Data Issue – ERCOT legal and LP&L are drafting proposed revisions to TX Utilities Code 182 allowing LP&L to share customer data with ERCOT.
Customer Choice Billing – LP&L has proposed legislative changes to PURA Section 40.057 to:
  Allow an opt-in MOU/EC the option of a single bill scenario through REPs as opposed to a customer choice, dual billing scenario
  Allow for MOU/EC option for PUC POLR selection designation or MOU/EC POLR selection
Major Implementation Items

## Slide 3: TIMELINE of Actions
Q1 2023
Q2 2023
Q3 2023
Q4 2023
LP&L Rates
Customer Enrollment Process – Detailed Timeline
PUCT Complaint Process / Application of PUCT Rules
Transaction Timelines / TXSET Timelines
CSA Process
Mass Customer Lists
Power to Choose website
Customer Forums/Town Halls
Flight Testing / Bank Testing
CBCI files
Default REP Selection Process
DNP Blackout Period
Market Operations Group Established
GO LIVE – Transition to Competition
Q4 2022
Pro Forma Tariff
Access Agreement
POLR Process
Safety Net Process
Tampering Information Process
Smart Meter Texas
ESI IDs in TDSP Extract
RMG Chapter 8 Revisions
Historical Usage Requests
TDSP AMS Data Practices
ERCOT Activities: SAC04s, Load Profiles
TSDP Activities: Critical Care, DLFs, Solar/DG, Switch Hold Files, BUSIDDRQ, Call Center, OGFLT, Weather Moratoriums, Proration

## Slide 4: Lritf meeting Held after RMS @ 1:30 PM January 10th, 2023
AGENDA:
Pro Forma Tariff PFP – PUCT Project 54212
LP&L Proposed Legislation –
Dual Billing & POLR
Customer Data
Customer Choice Billing Operations
Proposed RMGRR171 & NPRR1159
Lubbock Retail Integration Timeline
Review List of Integration Activities
Open Discussion