## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
10/15/2024

## Slide 2: Flight 0924 TX SET 5.0 Preview
Market Notice for Flight 0924 was sent on 03/20/24
Market Notice reminder for Flight 0924 was sent on 05/08/24 and the final reminder was sent on 07/24/24
Flight 0924 application deadline was 07/03/24
Flight 0924 signup deadline was 07/31/24
Connectivity testing began on 08/06/24
Day 1 transactions began on 09/23/24
Flight 0924 was scheduled to conclude on 10/04/24
Contingency period concludes 10/18/24
Retail Market Subcommittee
10/15/24

## Slide 3: Flight 0924 Details
As of 10/11/24 at Noon
29 New CRs are registered for Flight 0924
1 New CR withdrew from testing
25 of the new CRs are DUNS+4 CRs
113 Existing CRs have registered for Flight 0924
There are 8 outstanding penny tests that are in progress
Flight 0924 is currently 98.16% complete
The last of the scripts will continue the week of 10/14/24
Retail Market Subcommittee
10/15/24