## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
01/07/2025

## Slide 2: Flight 0924 Details
28 New CRs successfully tested in Flight 0924
1 New CR withdrew from testing
25 of the new CRs were DUNS+4 CRs
113 Existing CRs successfully tested in Flight 0924
Retail Market Subcommittee
01/07/25

## Slide 3: Flight 0225 Preview
Market Notice for Flight 0225 was sent on 12/04/24
Market Notice reminder for Flight 0225 will be sent on 01/22/25
Flight 0225 application deadline is 01/15/25
Flight 0225 signup deadline is 01/29/25
Connectivity testing begins on 02/04/25
Day 1 transactions begin on 02/24/25
Flight 0225 is scheduled to conclude on 03/07/25
Contingency period concludes 03/14/25
Retail Market Subcommittee
01/07/25