## Slide 1: Lubbock Integration Update RMS – January 2025

## Slide 2: Recently Resolved Issues
Re-versioned LSE Files – Not being sent when reads update
  We implemented 3 lookbacks to detect if reads have changed to resend the LSE files to ERCOT. 7-day/30-day/170-day
867_03 IDRs – Some weren’t getting sent
  These are being sent without errors.
867_03s Estimates
  Created a check in our system to validate VEE before sending.

## Slide 3: Open Issues
867_03s – End reads not matching start reads
  This will be a long term fix. No timeline at this time.
  If you see these, let us know for a cancel/rebill.
Discretionary Fees Remediation
  We are putting together a list for each CR to get these completed
  Timeline to be completed by end of January.
810s received, but 867_03 missing
  The bulk of this problem is resolved. If this happens, let us know.
Smart Meter Texas
  We have weekly calls with SMT & IBM
  Currently building the changes in our system
  Timeline TBD – Goal of end of Q1 2025

## Slide 4: Marketrak backlog
 | 8/22/24 | 9/5/24 | 9/12/24 | 9/26/24 | 10/16/24 | 10/24/24 | 10/31/24 | 10/10/24 | 12/20/24 | 1/3/25
Ercot Initiated | 2 | 3 | 5 | 8 | 9 | 14 | 9 | 6 | 4 | 4
Missing Enrollment TXNS | 1 | 0 | 1 | 1 | 4 | 3 | 3 | 1 | 0 | 1
Usage/Billing - Missing | 738 | 603 | 528 | 536 | 785 | 784 | 628 | 151 | 122 | 80
Usage/Billing - Dispute | 495 | 393 | 323 | 131 | 115 | 119 | 115 | 113 | 101 | 120
Siebel Chg/Info | 8 | 11 | 13 | 19 | 28 | 30 | 13 | 6 | 7 | 4
Other | 31 | 30 | 31 | 24 | 26 | 25 | 24 | 21 | 20 | 17
Inadvertent Gaining | 10 | 13 | 9 | 11 | 8 | 6 | 6 | 10 | 6 | 8
Inadvertent Losing | 30 | 26 | 18 | 18 | 19 | 16 | 13 | 32 | 36 | 33
Premise Type | 3 | 0 | 3 | 3 | 3 | 3 | 3 | 3 | 3 | 5
AMS LSE Interval Dispute | 6 | 4 | 5 | 2 | 7 | 10 | 10 | 5 | 6 | 5
AMS LSE Interval Missing | 18 | 27 | 71 | 70 | 8 | 9 | 11 | 11 | 7 | 3
LSE Relationship record present in MP System, not in ERCOT: de-engz | 1 | 1 | 1 | 0 | 0 | 0 | 0 | 0 | 0 | 0
LSE Relationship record present in ERCOT System, not in MP system | 1 | 1 | 0 | 3 | 2 | 2 | 2 | 1 | 1 | 1
Total | 1,344 | 1,112 | 1,008 | 826 | 1,014 | 1,021 | 837 | 360 | 313 | 281
1/7
-205 open
-175 assigned to LPL