|  |  |  |  |
| --- | --- | --- | --- |
| SCR Number | [831](https://www.ercot.com/mktrules/issues/SCR831) | SCR Title | Short Circuit Model Integration |
| Impact Analysis Date | | January 15, 2025 | |
| Estimated Cost/Budgetary Impact | | Between $100k and $200k  See Comments. | |
| Estimated Time Requirements | | The timeline for implementing this System Change Request (SCR) is dependent upon Public Utility Commission of Texas (PUCT) prioritization and approval.  Estimated project duration: 7 to 10 months | |
| ERCOT Staffing Impacts (across all areas) | | Implementation Labor: 46% ERCOT; 54% Vendor  There will be an approximate 0.3 Full-Time Employee (FTE) savings in the following ERCOT department:   * Network Modeling | |
| ERCOT Computer System Impacts | | The following ERCOT systems would be impacted:   * Network Model Management System 100% | |
| ERCOT Business Function Impacts | | No impacts to ERCOT business functions. | |
| Grid Operations & Practices Impacts | | No impacts to ERCOT grid operations and practices. | |

|  |
| --- |
| Evaluation of Interim Solutions or Alternatives for a More Efficient Implementation |
| None offered. |

|  |
| --- |
| Comments |
| ERCOT estimates that if SCR831 and SCR818, Changes to Incorporate GIC Modeling Data into Existing Modeling Applications, are implemented concurrently, a cost savings could be realized from project efficiencies. |