## Slide 1
Flight Testing Update
David Michelsen
Manager Retail Operations
Retail Market Subcommittee
04/01/2025

## Slide 2: Flight 0225 Details
11 New CRs successfully tested in Flight 0225 including 4 DUNS+4 CRS
23 Existing CRs successfully tested in Flight 0225
Of the 23 Existing CRs, 20 tested for Service Provider Change, 2 added Territories, and 1 tested for CSA
Retail Market Subcommittee
04/01/25

## Slide 3: Flight 0625 Preview
Initial Market Notice for Flight 0625 was sent on 03/19/25
1st Market Notice reminder for Flight 0625 will be sent on 04/09/25
Flight 0625 application deadline is 04/16/25
Flight 0625 signup deadline is 05/07/25
Connectivity testing begins on 05/13/25
Day 1 transactions begin on 06/09/25
Flight 0625 is scheduled to conclude on 06/20/25
Contingency period concludes 06/27/25
Retail Market Subcommittee
04/01/25